# mgk Perps DEX — Grant Application

$50,000 USDG | Solana DeFi Infrastructure Applicant: mgk Protocol

## Products & Services

mgk Protocol is a perpetual futures platform built on the Solana network, designed to make leveraged trading accessible, efficient, and transparent.

### What it is

- Modular Smart Contract Architecture: A secure, upgradeable framework that separates fund management from trading operations. This allows for continuous improvements without disrupting user funds.

- Real-time Trading Engine: A high-performance system that synchronizes blockchain data instantly, ensuring traders have up-to-the-minute market information and sub-second execution speeds.

- Automated Maintenance: A self-sustaining system that handles liquidations, funding rate adjustments, and storage management, ensuring the protocol remains healthy 24/7 without manual intervention.

- Advanced Oracle Integration: Aggregates trusted price feeds from multiple sources, ensuring fair and accurate market pricing while protecting users from market manipulation.

- User-Centric Interface: A responsive trading platform that integrates directly with popular wallets like Freighter and Lobstr, offering professional-grade charting and portfolio analytics.

### Why this design?

mgk Protocol is built to bridge the gap between traditional derivatives and the Solana ecosystem.

- Efficiency: We leverage Solana's 400ms finality and low transaction costs to enable high-frequency trading that would be prohibitively expensive on other networks.

- Scalability: Our isolated architecture allows us to add new markets and features independently, ensuring the platform grows alongside our user base.

- Resilience: By prioritizing decentralized, automated systems (like our keeper bots), we eliminate the need for centralized intermediaries, offering users a truly permissionless trading environment.

## Market opportunity

Perpetual futures are the largest category in decentralized finance by volume. Trading platforms process ~$27.4B/day in volume, hold ~$17.1B in open interest, and clear >$1.3T/month (DefiLlama). Solana is suited to modern trading — fast completion, simultaneous execution, low costs — yet its landscape is dominated by hybrid systems that rely on private controllers. No live, fully transparent trading system with permanent order depth exists on Solana. Capturing just 1% of daily volume (~$274M/day) at standard fees yields ~$500M in annualized protocol revenue.

mgk is pre-TVL, pre-beta-user. The proof of work is engineering depth + devnet liveness, not adoption metrics. The grant's Phase 2 and Phase 4 tranches convert that proof-of-work into real beta-user traction before any mainnet deployment.

## Success criteria

The grant funds five tranches of devnet-validation work (Tranches 1–5 = $50K); Tranche 6 (mainnet readiness prep) is described but unfunded, gated on a post-grant independent security review whose cost exceeds the grant scope. v1 success criteria are devnet-only.

## Funded scope ($50K)

The core components of the trading system and operating mechanisms have been deployed in a testing environment. The grant focuses on product completion: moving the platform into live operation, optimizing processing speeds for users, expanding testing scale, and strengthening system security layers.

### Tranche 1 — Operational Deployment in Test Environment ($12,000)

Goal: Transition technical components into a fully functional exchange, allowing users to complete the entire trading workflow from personal wallets. Expected completion: 4 weeks.

Deliverables & Success Criteria:

- Successfully execute 50+ full trading cycles (deposit -> trade -> settle -> withdraw) on devnet without system halts.

- Admin/Pause functions validated successfully in 100% of simulated stress-test scenarios.

- Automated management systems (liquidation/funding) trigger correctly in 100% of tested under-collateralized scenarios.

Budget:

- Refining user interface and system connectivity — $4,000

- Developing and deploying automated management systems — $3,500

- Testing and validating risk management workflows — $3,000

- Deploying and testing system safety features — $1,500

- Total Budget Tranche 1 — $12,000

### Tranche 2 — Testing + Beta Users on Devnet ($10,000)

Goal: Enhance protocol stability through comprehensive testing and gathering feedback from an initial group of testers (5–10 people). Expected completion: 8 weeks.

Deliverables & Success Criteria:

- Test coverage exceeds 85% across all core smart contract functions (unit + integration tests).

- 10 unique external wallets complete full trade cycles with zero critical bugs reported by testers.

- Risk monitoring logs capture 100% of simulated liquidation events in real-time.

Budget:

- Building integrated testing tools and quality reports — $3,500

- Beta user recruitment and incentive distribution — $2,500

- Developing monitoring and market execution systems — $3,000

- Bug fixes and UX iterations based on user feedback — $1,000

- Total Budget Tranche 2 — $10,000

### Tranche 3 — Performance & Latency Optimization ($10,000)

Goal: Improve order response times to optimal levels while ensuring fairness and preventing manipulation. Expected completion: 12 weeks.

Deliverables & Success Criteria:

- System latency (submission to settlement) < 3s (p95) across 100+ concurrent simulated orders.

- 95%+ success rate for order execution services.

- Zero 'reveal-window' timeouts in stress tests with 50+ simulated concurrent orders.

Budget:

- Developing fast execution support services and fee mechanisms — $4,000

- Frontend dual-signing flow implementation — $3,000

- Load testing and system performance measurement — $2,000

- Configuring and validating operational management parameters — $1,000

- Total Budget Tranche 3 — $10,000

### Tranche 4 — High-Performance Test Deployment ($6,000)

Goal: Validate speed improvements with a larger user group to ensure suitability for active trading. Expected completion: 16 weeks.

Deliverables & Success Criteria:

- 20 unique wallets complete ≥5 trade cycles each (100+ total trades).

- Post-test survey shows ≥85% satisfaction rating for latency and order-status clarity.

- API response time < 150ms under peak load testing.

Budget:

- Expanded beta group onboarding and management — $2,500

- Beta incentive pool for short-batch active trading — $2,000

- Structured survey development and feedback analysis — $1,500

- Total Budget Tranche 4 — $6,000

### Tranche 5 — Security Hardening & System Validation ($12,000)

Goal: Implement mechanisms to detect harmful behavior, automatically balance the insurance fund, and verify the correctness of system rules. Expected completion: 20 weeks.

Deliverables & Success Criteria:

- Behavior filters detect and block 100% of simulated manipulative trade patterns.

- Insurance fund rebalancing logic verified against 100+ simulated liquidation scenarios.

- Mathematical model validation report produced with 0 unresolved critical findings.

Budget:

- Building behavior filters and integrating secure matching mechanisms — $4,000

- Developing logic for insurance fund asset tracking and optimization — $3,500

- Mathematical validation for core system rules — $3,000

- Expanding data access portals and instructional documentation — $1,500

- Total Budget Tranche 5 — $12,000

### Readiness Preparation (Unfunded)

This is the final preparation step for the official launch, focusing on (a) independent third-party security assessment and (b) final validation of performance metrics from Tranche 4. Detailed security audit costs are outside this grant scope and will be executed as a safety commitment prior to public release.

- Procure an independent security review of all 3 on-chain programs by an established Solana audit firm (candidates: Sec3, OtterSec, Neodyme, Zellic). No mainnet deploy without a public audit report with all critical/high findings remediated and reverified.

- Squads multisig (3-of-5) for privileged actions: program upgrade authority, pause authority, governance

- Mainnet program deploy (post-audit, post-multisig)

- Keeper infrastructure for mainnet — batch crank + liquidator + relayer — on multi-region VPS

- Frontend polish for production trading

- DEX aggregator outreach (2+ integrations)

- $100K cumulative trading volume within 30 days of mainnet deploy

Deliverable: Readiness preparation artifacts (audit procurement plan + multisig setup + governance docs + deploy runbook). Mainnet deploy itself is post-grant, gated on audit pass + beta-validated latency.

## Milestones & Tranches

| Phase | Budget | Business Milestone | Key Performance Indicators (KPI) |
| --- | --- | --- | --- |
| 1 | $12,000 | Trading Infrastructure & Workflow Operations | Complete full trading cycle; 100% stable functionality for deposit/withdrawal and order placement. |
| 2 | $10,000 | Quality Assurance & User Experience Verification | At least 10 unique wallets trading; positive user experience feedback score above 80%. |
| 3 | $10,000 | Performance & Response Time Optimization | Achieve target response time < 4 seconds; zero critical errors during peak load testing. |
| 4 | $6,000 | Expansion of Beta Community | Reach 20+ regular active testers; collect comprehensive user behavior analysis reports. |
| 5 | $12,000 | Security Strengthening & System Validation | Complete internal safety checks; deploy live transaction quality monitoring tools. |

Grant total: $50,000 (Tranches 1–5). Tranche 6 is readiness prep and is not grant-funded.

## Keepers

mgk's execution is fully transparent — every trade and settlement is verifiable — but the protocol requires maintenance. Three open-source automated maintenance tools are built and operated throughout the phases to ensure the system remains healthy:

Every keeper role is open-source and runnable by anyone; the relayer never has custody (it submits a user-signed tx). Devnet VPS operation across all phases (~$1K total) is folded into the tranches.

## Go-to-market

Stage 1 — Public devnet stress test (Phase 2). Open devnet to all comers before latency optimization. Recruit 5–10 beta testers from the Solana developer community via MadToast hackathons + Solana Hacker Houses, Discord/Reddit, and Twitter/X demo videos. Goal: 5–10 external wallets completing a full deposit → order → fill → settle → withdraw cycle.

Stage 2 — Latency beta (Phase 4). Invite Phase 2 testers back, plus new ones (target 10–20 total). Each completes ≥5 trade cycles on the short-batch version. Structured post-test feedback on latency acceptability, signing flow, order-status clarity. This is the core product-risk gate.

Stage 3 — Coordinated mainnet rollout (Phase 6, post-grant). Two weeks before mainnet: publish the independent security audit report, open-source the production frontend, announce launch partners. Mainnet launch markets — SOL-PERP, BTC-PERP, ETH-PERP from day one. Press + partner announcements coordinated to launch day.

Stage 4 — Genesis Trading Campaign (post-mainnet, post-grant). A 90-day mainnet incentive program funded from protocol revenue: boosted maker rebates, leaderboard rewards, trading competitions.

Stage 5 — DEX aggregator + wallet integrations. 2+ aggregator listings within 30 days of mainnet; Phantom/Solflare deep-link integration; SDK published to npm.

## Adoption metrics

| KPI | Target | When |
| --- | --- | --- |
| Beta testers (devnet) | 10–20 by end of Phase 4 | Unique addresses completing trade cycles on devnet |
| Cumulative trading volume | $1M within 60 days of mainnet | On-chain settlement txs |
| Daily active traders | 50+ within 30 days of mainnet | Unique addresses with settled trades |
| TVL | $50K within 30 days | On-chain vault balances |
| DEX aggregator integrations | 2+ | Referral links or on-chain call data |
| Keeper network | 3+ independent keepers | Keeper registry count |

Core product-risk assumption: ~2–4s response time is acceptable for traders prioritizing transparency. Validated in two stages — initial testing and high-speed testing — before official launch.

## Long-term impact

mgk is a reusable foundation for fully transparent execution on Solana. Our fair-ordering and structural design patterns can be applied to other financial products that currently rely on private controllers, such as options markets or auction platforms.

Ecosystem impact beyond mgk:

- Proves fully transparent execution is viable without relying on private controllers.

- The 4-layer fair ordering design (secure submission + random shuffle + priority queues) provides a template for other protocols.

- Kani bit-precise proofs on safety-critical perps invariants raise the bar for Solana DeFi correctness.

- Every keeper role is open-source and runnable by anyone, distributing protocol operation across the community.

## Why $50K

The $50,000 grant is dedicated to validating feasibility and product completion through Phases 1 to 5. We are committed to not launching the platform officially until independent security reviews are completed. Phase 6 serves as a clear preparation roadmap for transitioning from a testing project to a full commercial product.

This budget helps the project move from "basic technical development" to a "user-validated trading system, optimized for speed, security-hardened, and ready for professional audits before market launch."

## Team

mgk Protocol is led by Kyler, founder of Mangekyou Labs.

Kyler Nguyen (Lead Engineer) — architecture, all on-chain programs (Rust + Pinocchio), indexer, frontend integration, keeper infrastructure.

Proof Of Work: Built Oreka - prediction market shared liquidity on ICP, Kamui - first elliptic curve VRF on Solana, and contributed to ZK Development on Solana.